Adventist University of Central Africa

DESIGN AND IMPLEMENTATION OF AN AI-POWERED TECHNICAL

PROPOSAL AND COST ESTIMATION SYSTEM FOR SOFTWARE

DEVELOPMENT FIRMS

Case Study: Jimstech Innovations Nigeria Limited

A final year project presented in partial fulfillment of the requirements for the degree

of BACHELOR OF SCIENCE IN INFORMATION TECHNOLOGY

Major in

Information Management

By

AJIBEWA Johnson Irekanmi

Student ID: 25626

2025

ABSTRACT

A final year Project for the Bachelor Degree in Information Technology Emphasis in Information Management

Adventist University of Central Africa

TITLE: Design and Implementation of an AI-Powered Technical Proposal and Cost Estimation System for Software Development Firms

Name of the Researcher: AJIBEWA Johnson Irekanmi

Name of Faculty Advisor: [Supervisor Name], PhD

Date Completed: 2025

Software development firms continually face challenges in preparing accurate technical proposals, estimating development costs, and predicting project timelines. These processes are typically manual, heavily dependent on individual experience, and prone to inconsistencies that negatively affect pricing accuracy, proposal quality, and overall project planning. Jimstech Innovations Nigeria Limited, a technology company dedicated to building client and stakeholder ideas into reality through technology innovation, is one such firm that experiences these operational inefficiencies.

This research presents the design and implementation of an AI-Powered Technical Proposal and Cost Estimation System specifically tailored for software development firms. The system automates the requirement analysis process, generates structured technical proposals, recommends appropriate technology stacks and system architectures, and provides data-driven cost and timeline estimations based on historical project data and predefined parameters.

The system was developed following an Incremental Software Development Model and incorporates machine learning-assisted estimation logic, a structured proposal generation engine, a project repository for historical reference, and a role-based user management module. The implementation leverages modern web technologies for the frontend and a robust backend supported by a relational database management system. Tools such as Visual Studio Code and industry-standard frameworks supported the development of this user-centered platform.

The proposed system aims to reduce proposal preparation time, improve cost and timeline estimation accuracy, standardize proposal documentation, and support faster client onboarding and project scoping processes. The solution is implemented as a functional prototype suitable for academic evaluation and organizational deployment at Jimstech Innovations Nigeria Limited, contributing meaningfully to the firm's operational efficiency and competitive positioning in the technology market.

DECLARATION

I, AJIBEWA Johnson Irekanmi, a student at Adventist University of Central Africa studying Information Management in the Faculty of Information Technology, under student ID: 25626, affirm that the project report titled "Design and Implementation of an AI-Powered Technical Proposal and Cost Estimation System for Software Development Firms: A Case Study of Jimstech Innovations Nigeria Limited", presented as part of the requirements for the Bachelor's degree in Information Technology, was conducted by me under the supervision of [Supervisor Name] PhD. Furthermore, I confirm that the content of this project has not been previously submitted, either partially or entirely, for the fulfillment of any degree or diploma at this university or any other institution of higher education.

Signature: ........................................................

Date: ......./............/..................

APPROVAL

I, [Supervisor Name] PhD, confirm that I have given my consent for this project report to be completed and submitted under my supervision.

Signature: ........................................

Date: ......./............/.................

DEDICATION

To Almighty God, my faithful Provider and Source of wisdom throughout this journey,

To my beloved parents, for their unconditional love, sacrifices, and endless encouragement,

To my cherished siblings and family members,

To my friends and colleagues who stood by me,

To my supervisor, for the guidance and mentorship,

To Adventist University of Central Africa,

To Jimstech Innovations Nigeria Limited, for the opportunity and support,

TABLE OF CONTENTS

ABSTRACT ................................................................................................................................ i

DECLARATION ........................................................................................................................ ii

APPROVAL ............................................................................................................................... iii

DEDICATION ............................................................................................................................ iv

TABLE OF CONTENTS ............................................................................................................ v

LIST OF FIGURES .................................................................................................................... vii

LIST OF TABLES ...................................................................................................................... viii

LIST OF ABBREVIATIONS ...................................................................................................... ix

DEFINITION OF TERMINOLOGIES ........................................................................................ x

ACKNOWLEDGEMENTS .......................................................................................................... xi

CHAPTER 1: GENERAL INTRODUCTION .............................................................................. 1

Introduction .......................................................................................................................... 1

Background of the Study ..................................................................................................... 2

Statement of the Problem .................................................................................................... 3

Choice and Motivation of the Study .................................................................................... 4

Objectives of the Study ........................................................................................................ 5

General Objective ............................................................................................................. 5

Specific Objectives ........................................................................................................... 5

Scope of the Project ............................................................................................................. 6

Methodology and Techniques Used .................................................................................... 6

Expected Results .................................................................................................................. 7

Organization of the Report ................................................................................................. 8

CHAPTER 2: ANALYSIS OF THE CURRENT SYSTEM .......................................................... 9

Introduction .......................................................................................................................... 9

Description of Current System Environment ..................................................................... 9

Historical Background ..................................................................................................... 9

Mission .............................................................................................................................. 10

Vision ................................................................................................................................. 10

Description of the Current System ..................................................................................... 10

Modeling the Current System (AS-IS Model) ................................................................... 13

Problems with the Current System ..................................................................................... 13

Proposed Solutions .............................................................................................................. 16

System Requirements .......................................................................................................... 17

Functional Requirements ................................................................................................ 17

Non-Functional Requirements ........................................................................................ 18

CHAPTER 3: REQUIREMENTS ANALYSIS AND DESIGN OF THE NEW SYSTEM ............ 20

Introduction .......................................................................................................................... 20

Unified Modeling Language (UML) .................................................................................... 21

Design of the New System .................................................................................................. 26

Use Case Diagram ................................................................................................................ 26

Class Diagram ....................................................................................................................... 32

Sequence Diagrams ............................................................................................................. 33

Activity Diagrams ................................................................................................................ 41

Database Schema Diagram .................................................................................................. 42

Data Dictionary ..................................................................................................................... 43

System Architecture Design ............................................................................................... 47

CHAPTER 4: IMPLEMENTATION OF THE NEW SYSTEM ................................................... 49

Introduction .......................................................................................................................... 49

Technologies and Tools Used ............................................................................................. 49

Presentation of the New System ......................................................................................... 51

Software Testing ................................................................................................................... 56

Hardware and Software Requirements ............................................................................... 57

CHAPTER 5: CONCLUSION AND RECOMMENDATIONS .................................................... 59

Conclusion ............................................................................................................................. 59

Recommendations ................................................................................................................ 60

REFERENCES ........................................................................................................................... 62

APPENDICES ............................................................................................................................ 63

LIST OF FIGURES

Figure 1: AS-IS Model – Current Proposal Process at Jimstech Innovations ........................ 13

Figure 2: Use Case Diagram of the AI-Powered Proposal and Cost Estimation System ....... 27

Figure 3: Class Diagram ............................................................................................................. 32

Figure 4: Sign Up Sequence Diagram ........................................................................................ 34

Figure 5: Sign In Sequence Diagram .......................................................................................... 35

Figure 6: Submit Project Requirements Sequence Diagram .................................................... 37

Figure 7: Generate Proposal Sequence Diagram ...................................................................... 38

Figure 8: Cost Estimation Sequence Diagram ........................................................................... 39

Figure 9: Timeline Prediction Sequence Diagram .................................................................... 40

Figure 10: Send Notification Sequence Diagram ...................................................................... 41

Figure 11: Activity Diagram ........................................................................................................ 42

Figure 12: Database Schema Diagram ....................................................................................... 43

Figure 13: System Architecture Diagram .................................................................................. 48

Figure 14: Sign Up / Registration Page ..................................................................................... 52

Figure 15: Login Form ................................................................................................................. 52

Figure 16: Dashboard – Project Manager View ........................................................................ 53

Figure 17: Requirement Analysis Module .................................................................................. 53

Figure 18: Proposal Generation Module .................................................................................... 54

Figure 19: Cost Estimation Report Page .................................................................................... 55

Figure 20: Admin / System Management Page ......................................................................... 55

LIST OF TABLES

Table 1: Actors Description ....................................................................................................... 26

Table 2: Use Case Description – Create Account ..................................................................... 28

Table 3: Use Case Description – Login ...................................................................................... 28

Table 4: Use Case Description – Submit Project Requirements ............................................. 29

Table 5: Use Case Description – Generate Technical Proposal .............................................. 29

Table 6: Use Case Description – Generate Cost Estimation .................................................... 30

Table 7: Use Case Description – View Timeline Prediction ..................................................... 30

Table 8: Use Case Description – Recommend Technology Stack ........................................... 31

Table 9: Use Case Description – Manage Project Repository ................................................. 31

Table 10: Users Table .................................................................................................................. 44

Table 11: Projects Table .............................................................................................................. 44

Table 12: Proposals Table ........................................................................................................... 45

Table 13: Cost Estimations Table ............................................................................................... 45

Table 14: Technology Recommendations Table ........................................................................ 46

Table 15: Notifications Table ..................................................................................................... 46

LIST OF ABBREVIATIONS

| Abbreviation | Full Meaning |
| --- | --- |
| AI | Artificial Intelligence |
| API | Application Programming Interface |
| AUCA | Adventist University of Central Africa |
| CSS | Cascading Style Sheets |
| DBMS | Database Management System |
| HTML | HyperText Markup Language |
| HTTP | HyperText Transfer Protocol |
| ICT | Information and Communication Technology |
| ID | Identification |
| IT | Information Technology |
| ML | Machine Learning |
| MVP | Minimum Viable Product |
| MySQL | My Structured Query Language |
| NLP | Natural Language Processing |
| PHP | Hypertext Preprocessor |
| REST | Representational State Transfer |
| SAD | System Analysis and Design |
| SDLC | Software Development Life Cycle |
| UI | User Interface |
| UML | Unified Modeling Language |
| UX | User Experience |

DEFINITION OF TERMINOLOGIES

Artificial Intelligence (AI)

A branch of computer science concerned with building smart machines capable of performing tasks that typically require human intelligence, including reasoning, learning, problem-solving, and decision-making.

Technical Proposal

A formal document prepared by a software development firm that describes the technical approach, system architecture, recommended technology stack, and project plan for a client's software project.

Cost Estimation

The process of forecasting the financial resources required to complete a software development project within defined scope and quality standards, based on factors such as project complexity, team size, and technology choices.

Natural Language Processing (NLP)

A subfield of artificial intelligence that enables computers to understand, interpret, and generate human language, used in this system to analyze project requirement descriptions submitted in natural language.

Software Development Life Cycle (SDLC)

A structured process used for developing software systems, consisting of phases such as planning, analysis, design, implementation, testing, and maintenance.

Technology Stack

The combination of programming languages, frameworks, libraries, databases, and tools used to develop and run a software application.

System Architecture

The conceptual model that defines the structure, behavior, and components of a software system, including how those components interact with one another.

Project Repository

A structured database of historical project data including past proposals, cost estimates, timelines, and outcomes used as reference for improving future estimation accuracy.

Role-Based Access Control (RBAC)

A security mechanism that restricts system access to authorized users based on their assigned roles within the organization.

Incremental Development Model

A software development methodology in which the system is designed, implemented, and tested incrementally, with each increment adding functional capabilities until the complete system is delivered.

ACKNOWLEDGEMENTS

It is with immense gratitude and heartfelt reflection that I take this opportunity to acknowledge all those who have supported, guided, and inspired me throughout the course of this academic journey. This project would not have been possible without the invaluable contributions of many individuals and institutions.

Above all, I am deeply thankful to Almighty God, my constant Provider, for His grace, strength, and divine guidance throughout this journey. His blessings have sustained me through every challenge and achievement, and it is by His mercies alone that I have come this far.

I extend my sincere appreciation to the Adventist University of Central Africa (AUCA), particularly the Faculty of Information Technology, Department of Information Management, for providing a nurturing academic environment that has shaped my intellectual and professional growth. The quality of education and the commitment of the faculty staff have greatly contributed to my success.

My deepest gratitude goes to my supervisor, [Supervisor Name] PhD, for the exceptional mentorship, insightful guidance, and continuous support throughout this project. The patience and constructive feedback offered at every stage of this work have been an invaluable source of motivation and clarity.

I am profoundly grateful to the management and staff of Jimstech Innovations Nigeria Limited, for welcoming this research initiative, granting access to organizational insights, and providing the necessary support that made this project relevant and practically grounded. Their vision of building ideas into reality through technology innovation continues to inspire this work.

I am also profoundly grateful to my beloved parents and siblings for their unconditional love, prayers, and sacrifices. Their constant belief in me has been my greatest source of strength throughout this academic journey.

I also acknowledge the support of my friends, colleagues, and mentors whose encouragement, ideas, and assistance enriched this project and made the experience more meaningful.

To everyone who played a role in the successful completion of this work, whether directly or indirectly, I extend my heartfelt thanks. May you all continue to be blessed abundantly.

AJIBEWA Johnson Irekanmi

CHAPTER ONE

GENERAL INTRODUCTION

Introduction

The global software development industry is characterized by rapid growth, increasing client demands, and intense competition among firms striving to deliver quality solutions within tight timelines and budgets. At the heart of every successful software project lies an accurate and well-structured technical proposal accompanied by a realistic cost and timeline estimation. These foundational documents serve as the contractual and operational basis upon which client relationships and project outcomes are built.

Despite their critical importance, the process of preparing technical proposals and estimating project costs in most software development firms remains largely manual, experience-driven, and inconsistent. Software engineers and project managers often rely on personal judgment and informal historical references to scope projects and determine pricing, a practice that introduces significant variability and risk. Miscalculations in cost or timeline estimates can result in financial losses, strained client relationships, and project failures that damage the firm's reputation.

Jimstech Innovations Nigeria Limited, a technology company registered in Nigeria and dedicated to turning client and stakeholder ideas into reality through technology innovation, faces these exact challenges. As the company grows and takes on increasingly diverse and complex projects, the need for a systematic, intelligent, and automated approach to proposal generation and cost estimation has become apparent.

Artificial intelligence offers transformative potential in addressing these operational inefficiencies. Through natural language processing, machine learning-based estimation models, and intelligent recommendation engines, AI systems can analyze project requirements, suggest appropriate technology stacks, generate structured proposal documents, and produce data-driven cost and timeline projections with far greater consistency and accuracy than manual processes allow.

This project therefore proposes the design and implementation of an AI-Powered Technical Proposal and Cost Estimation System for Software Development Firms, using Jimstech Innovations Nigeria Limited as the case study organization. The system aims to automate and standardize key pre-project processes, empowering software development professionals to work more efficiently while delivering higher-quality proposals to their clients.

Background of the Study

Software development firms across Africa and globally are under increasing pressure to deliver precise project proposals and accurate cost estimates in order to win client confidence and maintain profitability. The challenge is particularly acute for growing firms like Jimstech Innovations Nigeria Limited, which operates in the competitive Nigerian technology ecosystem where speed, precision, and professionalism in client engagement are critical differentiators.

Currently, the proposal and estimation process at most software development firms, including Jimstech Innovations, relies heavily on manual methods. A project manager or senior engineer typically reviews a client brief, draws on past experience, consults team members informally, and assembles a proposal document using generic templates. Cost estimates are derived from rough calculations based on team rates and guessed timelines, often without systematic reference to historical project data or structured estimation methodologies.

This approach leads to a number of well-documented problems in the software engineering literature. According to the Standish Group's CHAOS Report (2020), a significant proportion of software projects exceed their original budget and timeline estimates, with poor initial estimation being a primary contributing factor. Research by Jorgensen and Shepperd (2007) further established that expert-based estimation, while widely practiced, is subject to cognitive biases and anchoring effects that reduce accuracy over time.

The emergence of artificial intelligence and machine learning has opened new avenues for addressing these estimation challenges. Studies by Azzeh et al. (2015) and Nassif et al. (2019) have demonstrated that AI-based models can achieve significantly higher estimation accuracy than traditional parametric and expert-based methods when trained on sufficient historical project data. Furthermore, large language models and natural language processing technologies now make it possible to automatically analyze client requirement documents and generate structured proposal content.

Jimstech Innovations Nigeria Limited was incorporated under the Companies and Allied Matters Act 2020 in Nigeria with a mandate to carry on the business of software development and digital solutions, educational technology, artificial intelligence and data analytics, and e-commerce and online marketplaces. As the company expands its client base and project portfolio, the absence of a systematic proposal and estimation system represents a significant operational gap that this research seeks to address.

Statement of the Problem

Jimstech Innovations Nigeria Limited, like many software development firms operating in the Nigerian technology sector, encounters persistent operational challenges in the areas of technical proposal preparation and project cost estimation. These challenges have direct consequences on the firm's efficiency, profitability, client satisfaction, and competitive positioning. The core problems identified include:

- Absence of a centralized digital system for capturing, analyzing, and processing client project requirements in a structured manner, resulting in incomplete or inconsistent requirement documentation that leads to inaccurate proposal scoping.

- Heavy reliance on manual and experience-based methods for generating technical proposals, which consumes significant time and produces inconsistent documentation quality across different team members and project types.

- Lack of a data-driven cost and timeline estimation framework, causing frequent budget overruns and missed deadlines that undermine client trust and project profitability.

- Absence of a systematic technology stack recommendation mechanism, leading to ad hoc technology decisions that may not always align with project requirements or organizational capabilities.

- No centralized project repository to store and retrieve historical project data, proposals, cost records, and outcomes for reference and continuous improvement of estimation accuracy.

- Inadequate role-based access controls and user management for the proposal and estimation workflow, resulting in lack of accountability and potential for unauthorized modifications to critical project documents.

These problems collectively result in slow and inefficient client onboarding, increased risk of financial losses, and reduced capacity for the organization to scale its operations effectively. There is therefore a clear and urgent need for an intelligent, automated system that can streamline these processes and deliver measurable improvements in proposal quality and estimation accuracy.

Choice and Motivation of the Study

The decision to design and implement an AI-Powered Technical Proposal and Cost Estimation System for Jimstech Innovations Nigeria Limited is driven by a combination of academic, organizational, and personal motivations.

Academic Motivation

This study is motivated by a desire to contribute to the academic excellence and research portfolio of the Adventist University of Central Africa (AUCA). The application of artificial intelligence to software project estimation and proposal automation represents a frontier area of research in software engineering and information technology management. By providing a detailed case study and functional prototype grounded in the operational realities of a Nigerian technology firm, this research aims to enrich AUCA's body of knowledge and serve as a practical resource for future students and scholars interested in AI applications in software development management.

Organizational Motivation

Jimstech Innovations Nigeria Limited has expressed strong interest in this project, recognizing that it aligns with modern software engineering practices and intelligent automation in project planning and digital transformation services. The management confirmed in their formal approval letter dated January 24, 2026, that the AI-Powered Proposal and Cost Estimation System would add significant value to the firm by enhancing efficiency in project requirement analysis, automating technical proposal generation, improving cost and timeline estimation accuracy, and supporting faster client onboarding and project scoping processes. As the company grows and seeks to serve a larger and more diverse client base, having a systematic and intelligent proposal system will directly contribute to its mission of building ideas into reality through technology innovation.

Personal Motivation

As a student and researcher, I am personally motivated by the opportunity to apply advanced IT skills and academic knowledge to real-world challenges within the technology industry. This project represents a meaningful bridge between theoretical learning in areas such as artificial intelligence, database management, system analysis and design, and software engineering, and the practical demands of running an efficient technology firm. It is both a learning journey and a contribution to Nigeria's growing technology ecosystem.

Objectives of the Study

General Objective

To design and implement an AI-powered system that automates technical proposal generation and supports accurate cost and timeline estimation for software development projects at Jimstech Innovations Nigeria Limited.

Specific Objectives

- To analyze the existing manual proposal preparation and cost estimation processes at Jimstech Innovations Nigeria Limited and identify key inefficiencies and gaps.

- To design a structured requirement analysis module that captures, categorizes, and processes client project requirements using AI-assisted techniques.

- To implement an intelligent proposal generation engine capable of producing structured and professional technical proposals based on analyzed requirements.

- To develop a data-driven cost and timeline estimation module that leverages historical project data and AI estimation models to improve accuracy.

- To create a technology stack and system architecture recommendation module that suggests appropriate technologies based on project type and scope.

- To build a centralized project repository for storing and retrieving historical project proposals, cost records, and outcomes for reference and learning.

- To implement a role-based user and access management module that ensures secure and accountable system usage by different organizational roles.

- To evaluate the implemented system against functional and non-functional requirements to validate its effectiveness and usability.

Scope of the Project

This project focuses on the design and implementation of an AI-Powered Technical Proposal and Cost Estimation System specifically tailored to the operational needs of Jimstech Innovations Nigeria Limited. The system covers seven core functional modules:

- Requirement Analysis Module: Enables project managers and software engineers to capture and analyze client project requirements through a structured digital interface, with AI-assisted categorization of requirement complexity and project scope.

- AI Proposal Generation Module: Automatically generates structured technical proposal documents including project overview, proposed system architecture, recommended technology stack, development phases, and deliverables based on analyzed requirements.

- Cost Estimation Module: Calculates projected development costs using AI-supported models that factor in project complexity, team composition, resource requirements, and historical cost data from similar past projects.

- Timeline Prediction Module: Estimates project duration by analyzing development phases, team capacity, complexity scores, and historical timeline data to produce realistic milestone-based project schedules.

- Technology Recommendation Module: Suggests appropriate programming languages, frameworks, databases, and deployment technologies based on the project type, client requirements, and industry best practices.

- Project Repository Module: Maintains a searchable database of past projects, proposals, cost estimates, timelines, and actual outcomes for use as reference data in improving future estimations.

- User and Role Management Module: Controls system access and permissions for different user roles including System Administrator, Project Manager, Software Engineer, and Client, ensuring data security and operational accountability.

The system is implemented as a web-based application prototype designed for internal use within Jimstech Innovations Nigeria Limited. The scope does not include integration with external client management or billing systems, though such extensions are recommended for future development.

Methodology and Techniques Used

This project employs a combination of qualitative research approaches supported by practical system development methodologies to achieve its objectives.

Interviews

Structured and semi-structured interviews were conducted with key personnel at Jimstech Innovations Nigeria Limited, including the management team, project managers, and software engineers. These interviews were designed to gather firsthand information about the existing proposal preparation and cost estimation processes, identify pain points and inefficiencies, and capture requirements for the proposed system. Interview responses provided critical insights into the organizational workflow and informed the system design decisions.

Observation

Direct observation of the day-to-day project scoping and proposal preparation activities at Jimstech Innovations Nigeria Limited was carried out. By observing how project managers interact with client briefs, how proposals are assembled, and how cost estimates are calculated, it was possible to identify specific process bottlenecks and documentation gaps that the system needed to address. Observation allowed for the collection of real-world behavioral data that complemented the interview findings.

Documentation Review

Existing documentation at Jimstech Innovations Nigeria Limited, including past proposal templates, project cost sheets, client contracts, and internal project records, were reviewed and analyzed. This documentation review provided a baseline understanding of the current state of proposal and estimation practices, including the formats, structures, and data elements involved. It also helped identify which components of the existing process could be automated or enhanced through the proposed system.

System Development Methodology

The Incremental Software Development Model was adopted for the implementation of the system. This methodology was selected because it allows for the progressive development and testing of system modules, enabling early feedback and continuous improvement throughout the development process. Each increment delivered a working component of the system, from the requirement analysis module through to the user management module, building toward the complete integrated system.

Expected Results

Upon successful implementation and deployment of the system, the following outcomes are anticipated:

- Improved Proposal Preparation Efficiency: The system will significantly reduce the time required to prepare technical proposals by automating requirement analysis, document structuring, and content generation. Project managers will be able to produce professional proposals in a fraction of the time currently required for manual preparation.

- Increased Cost and Timeline Estimation Accuracy: By leveraging AI-supported estimation models and historical project data, the system will improve the accuracy of cost and timeline projections, reducing the frequency of budget overruns and deadline misses that affect project profitability and client satisfaction.

- Standardized Proposal Documentation: The system will enforce consistent proposal structures and content standards across all projects, ensuring that every proposal produced by Jimstech Innovations Nigeria Limited meets a high level of professional quality regardless of which team member prepared it.

- Enhanced Technology Decision-Making: The technology recommendation module will provide data-driven suggestions for programming languages, frameworks, and architectures, helping development teams make more informed technology choices aligned with project requirements and industry best practices.

- Faster Client Onboarding and Project Initiation: With streamlined proposal generation and cost estimation processes, Jimstech Innovations Nigeria Limited will be able to respond to client inquiries more quickly, shorten the sales cycle, and initiate project execution sooner.

- Organizational Learning and Continuous Improvement: The project repository module will accumulate valuable historical data over time, enabling the organization to learn from past projects and continuously refine its estimation models and proposal strategies.

Organization of the Report

This report is organized into five chapters, each addressing a specific aspect of the research and system development process:

Chapter One – General Introduction: This chapter provides an overview of the study, including the background, statement of the problem, choice and motivation, objectives, scope, methodology, expected results, and the organization of the report.

Chapter Two – Analysis of the Current System: This chapter examines in detail the existing manual proposal preparation and cost estimation system currently used at Jimstech Innovations Nigeria Limited. It describes how the existing system operates, highlights its limitations, and identifies the challenges that justify the need for a digital and AI-powered solution.

Chapter Three – Requirements Analysis and Design of the New System: This chapter covers the detailed analysis and design of the proposed system. It includes functional and non-functional requirements, UML diagrams including use case, class, sequence, and activity diagrams, data dictionary, and system architecture design.

Chapter Four – Implementation of the New System: This chapter describes the practical development and deployment of the system. It presents the technologies and tools used, the system's user interfaces with screenshots, and the software testing approaches applied to validate the system.

Chapter Five – Conclusion and Recommendations: The final chapter summarizes the research findings, discusses the overall impact of the developed system, and provides recommendations for organizational adoption and future research.

CHAPTER TWO

ANALYSIS OF THE CURRENT SYSTEM

Introduction

The purpose of designing and implementing the AI-Powered Technical Proposal and Cost Estimation System is to replace and enhance the existing manual processes currently in use at Jimstech Innovations Nigeria Limited. To build a more efficient, consistent, and intelligent system, it is essential to first analyze how the current setup operates, understand its structural limitations, and identify the specific areas that require technological intervention.

This chapter examines the current methods used by Jimstech Innovations Nigeria Limited in preparing technical proposals and estimating project costs. It provides a detailed description of the existing organizational environment, analyzes the current system's strengths and weaknesses, models the current workflow, and identifies the problems that justify the need for a new AI-powered solution. The chapter concludes with a presentation of the proposed solutions and the system requirements that the new system must satisfy.

Description of the Current System Environment

Historical Background

Jimstech Innovations Nigeria Limited is a technology company incorporated under the Companies and Allied Matters Act 2020 in Nigeria. The company is headquartered at 122 Old Otta Road, Ile-Epo, Oke Odo, Lagos, Nigeria. Since its establishment, Jimstech Innovations has been committed to its founding mission of building ideas into reality for clients and stakeholders through technology innovation.

The company operates across multiple technology domains including software development and digital solutions, educational technology and e-learning, artificial intelligence and data analytics, e-commerce and online marketplaces, and entertainment and media technology. As a registered private company with a nominal share capital of one million Nigerian naira, Jimstech Innovations serves both individual and corporate clients, delivering custom software solutions, mobile and web applications, and digital transformation services.

Over time, as the company has grown and diversified its project portfolio, the limitations of its manual proposal preparation and cost estimation processes have become increasingly apparent, creating operational inefficiencies that this research seeks to address through the development of an intelligent digital system.

Mission

The mission of Jimstech Innovations Nigeria Limited is to deliver innovative technology solutions that transform client ideas into functional and impactful digital realities, providing measurable value to businesses, institutions, and individuals through creativity, expertise, and technological excellence.

Vision

The vision of Jimstech Innovations Nigeria Limited is to become a leading technology innovation company in Africa, recognized for building transformative digital solutions that drive economic growth, enhance productivity, and improve the quality of life for people and organizations across the continent.

Description of the Current System

The current system for managing technical proposal preparation and project cost estimation at Jimstech Innovations Nigeria Limited is primarily manual, template-driven, and heavily reliant on individual expertise and informal communication. This traditional approach covers three core operational areas: requirement gathering, proposal documentation, and cost and timeline estimation.

Requirement Gathering Process

Manual Client Brief Collection: When a potential client approaches Jimstech Innovations Nigeria Limited with a project idea, the initial requirement gathering is conducted through unstructured conversations, email exchanges, or informal meetings. There is no standardized digital form or system for capturing client requirements, resulting in incomplete and inconsistently documented project briefs.

No Structured Requirement Classification: Captured requirements are not systematically classified by type, complexity, or priority. Project managers and engineers rely entirely on personal judgment to assess the scope and complexity of a project, leading to variability in scope assessments across different team members.

No AI-Assisted Analysis: The current process has no mechanism for applying artificial intelligence or natural language processing to analyze requirement descriptions, identify ambiguities, or estimate complexity scores automatically.

Proposal Documentation Process

Template-Based Manual Drafting: Technical proposals are prepared by manually filling in generic Microsoft Word or Google Docs templates. Each proposal requires the project manager or lead engineer to write from scratch or adapt a previous proposal, a process that is time-consuming, inconsistent, and dependent on the quality of the individual author.

Inconsistent Proposal Quality: Because there is no standardized system for proposal generation, the quality and structure of proposals vary significantly depending on who prepares them. Some proposals may include detailed system architecture descriptions while others omit them entirely; some may contain thorough technology stack justifications while others provide only superficial technology mentions.

No Automated Content Generation: The current process has no capability for automatically generating proposal sections based on analyzed requirements. All content must be written manually, even for sections that follow predictable patterns such as project overview, scope of work, deliverables, and technology recommendations.

Cost and Timeline Estimation Process

Experience-Based Informal Estimation: Cost and timeline estimates are derived primarily from the personal experience of senior engineers and project managers. There is no formal estimation model or structured methodology in use. Estimates are often communicated verbally before being formalized in the proposal document, introducing the risk of inconsistency between the verbal commitment and the written document.

No Historical Data Reference System: Jimstech Innovations currently has no centralized repository of historical project data that could be used to reference past cost and timeline performance. When estimating a new project, team members may attempt to recall similar past projects from memory, but without structured data access, this recall is imprecise and unreliable.

No Technology Recommendation Logic: The selection of technology stacks for new projects is done informally, typically defaulting to the technologies most familiar to the available development team rather than systematically evaluating which technologies best fit the project's requirements, scalability needs, and long-term maintainability.

Analysis of the Current System

The current manual system for managing technical proposal preparation and cost estimation at Jimstech Innovations Nigeria Limited faces several operational challenges that limit its effectiveness. Below are the key weaknesses identified during the analysis:

Lack of Structured Requirement Capture

- No centralized digital system exists for capturing, storing, and retrieving client project requirements in a structured format.

- Requirements are scattered across emails, chat messages, and informal notes, making it difficult to maintain a complete and accurate record of what was agreed with the client.

Inconsistent Proposal Quality

- Technical proposals vary significantly in structure, depth, and quality depending on the individual team member who prepares them.

- There is no quality assurance mechanism to ensure that all proposals meet minimum standards before being sent to clients.

Poor Estimation Accuracy

- Cost and timeline estimates are based entirely on individual experience and informal judgment rather than data-driven models.

- The absence of a historical data reference system means that lessons learned from past projects are not systematically incorporated into new estimates.

Inefficient Use of Expert Time

- Senior engineers and project managers spend significant amounts of time manually preparing proposals and calculations that could be automated.

- This diversion of expert time from development work reduces the firm's overall productivity and increases operational costs.

No Audit Trail or Version Control

- There is no systematic way to track changes to proposals, record who made specific decisions, or retrieve previous versions of a proposal document.

- This lack of traceability creates accountability gaps and can lead to disputes with clients about what was agreed in the proposal.

Limited Scalability

- As Jimstech Innovations Nigeria Limited takes on more clients and larger projects, the manual process becomes increasingly unsustainable.

- The time and effort required to prepare each proposal scales linearly with the number of projects, creating a bottleneck in the business development pipeline.

Modeling the Current System (AS-IS Model)

[SCREENSHOT: Figure 1: AS-IS Model – Current Manual Proposal and Cost Estimation Workflow at Jimstech Innovations Nigeria Limited] Insert actual screenshot from the implemented system here

Figure 1: AS-IS Model – Current Proposal and Cost Estimation Process

The AS-IS model above illustrates the current sequential workflow at Jimstech Innovations Nigeria Limited. The process begins when a client submits a project inquiry. A project manager reviews the inquiry informally and holds discussions with the client to gather requirements. The manager then manually prepares a proposal document using an existing template, estimates the cost and timeline based on personal experience, and sends the completed proposal to the client for review. If the client requests revisions, the entire manual process is repeated. The model clearly demonstrates the absence of any automated, data-driven, or AI-assisted steps in the current workflow.

Problems with the Current System

Performance

Throughput: When multiple clients request proposals simultaneously, the manual system struggles to maintain throughput because each proposal requires dedicated expert time and attention. There is no mechanism for parallelizing the proposal preparation process or reusing components across similar proposals, leading to delays in responding to client inquiries during peak business periods.

Response Time: The time from receiving a client brief to delivering a completed technical proposal typically ranges from several days to over a week in the current manual system. This extended response time disadvantages Jimstech Innovations Nigeria Limited in competitive situations where clients are evaluating multiple vendors and responsiveness is a key selection criterion.

Information

Input: The absence of a structured intake form or requirement analysis tool means that the information collected from clients is often incomplete, ambiguous, or inconsistently formatted. Different project managers may capture different levels of detail for similar project types, making it impossible to maintain consistent input quality.

Output: The proposals produced by the current system vary significantly in quality, structure, and comprehensiveness. Without automated generation or quality templates, the output depends entirely on the skill and attention to detail of the individual preparing the proposal. Cost estimation outputs are particularly variable, with no systematic basis for the figures provided.

Storage: Past proposals and cost estimates are stored in individual team members' personal computers or shared drives without any organized structure or metadata. This makes it extremely difficult to search for, retrieve, or analyze historical proposal and estimation data for reference purposes.

Economics

The manual proposal preparation process involves significant labor costs as senior engineers and project managers invest substantial time in activities that could be automated. Additionally, inaccurate cost estimates frequently result in under-pricing of projects, leading to financial losses when actual development costs exceed the quoted price. The cumulative financial impact of these estimation errors can be substantial over a portfolio of projects.

Control

The current system offers no access control or authorization mechanisms for the proposal preparation process. Any team member with access to the shared drive or email account can view, modify, or delete proposal documents without restriction or audit trail. This lack of control creates risks of unauthorized changes, data loss, and breach of client confidentiality.

Efficiency

Project managers and senior engineers spend a disproportionate amount of time on administrative tasks related to proposal preparation rather than on technical work that directly adds value to project delivery. The redundancy of recreating similar proposal sections for every new project, combined with the manual cost calculation process, represents a significant efficiency loss for the organization.

Service

Clients of Jimstech Innovations Nigeria Limited experience longer waiting times for proposals than would be acceptable in a fully automated system. Inaccurate cost estimates can also lead to scope creep disputes and project renegotiations that damage client relationships and reduce satisfaction with the firm's services.

Proposed Solutions

To address the identified problems with the current manual system, the following AI-powered digital solutions are proposed through the implementation of the new system:

- AI-Powered Requirement Analysis: Implement a structured digital intake module that guides clients and project managers through a standardized requirement submission process, with AI-assisted analysis to categorize requirements, identify complexity factors, and generate requirement summaries automatically.

- Automated Proposal Generation Engine: Develop an intelligent proposal generation module that uses analyzed requirements to automatically produce structured technical proposal documents, including project overview, recommended system architecture, technology stack, development phases, and deliverables, significantly reducing manual writing effort.

- Data-Driven Cost and Timeline Estimation: Implement AI-supported estimation models trained on historical project data that produce cost and timeline projections with demonstrated accuracy improvements over expert-based estimation, providing quantified confidence intervals for estimates.

- Intelligent Technology Recommendation: Build a recommendation engine that evaluates project requirements against a knowledge base of technology options and their suitability profiles to suggest optimal technology stacks and architectures for each project type.

- Centralized Project Repository: Create a structured database of all past and current projects, proposals, cost estimates, timelines, and actual outcomes, making this institutional knowledge searchable and accessible for reference and continuous improvement.

- Role-Based Access Control and Audit Trail: Implement comprehensive user authentication, authorization, and activity logging to ensure that only authorized personnel can access sensitive proposal and estimation data, and that all changes are traceable.

System Requirements

Functional Requirements

User Authentication and Authorization

- The system must provide a secure login mechanism supporting multiple user roles including System Administrator, Project Manager, Software Engineer, and Client.

- Each user must be authenticated with a unique username and password with appropriate role-based access permissions.

Requirement Analysis Module

- The system must provide a structured form for capturing client project requirements including project type, industry domain, functional features, non-functional requirements, and integration needs.

- The system must apply AI-assisted analysis to categorize requirements and assess project complexity automatically.

- The system must generate a structured requirement summary document upon completion of the intake process.

Proposal Generation Module

- The system must automatically generate structured technical proposal documents based on analyzed requirements.

- Generated proposals must include sections for project overview, proposed system architecture, technology stack recommendations, development phases, deliverables, and timeline summary.

- Project managers must be able to review, edit, and finalize auto-generated proposals before client submission.

Cost Estimation Module

- The system must calculate projected development costs using AI-supported estimation models.

- Cost estimates must be derived from a combination of project complexity scores, resource requirements, team composition, and historical cost data.

- The system must present cost estimates with itemized breakdowns by development phase and resource type.

Timeline Prediction Module

- The system must predict project timelines by analyzing development phases, complexity scores, and historical performance data.

- Timeline outputs must include milestone-based schedules with start and end dates for each development phase.

Technology Recommendation Module

- The system must suggest appropriate programming languages, frameworks, databases, and infrastructure options based on project requirements.

- Recommendations must be accompanied by justifications explaining why each technology was selected.

Project Repository Module

- The system must store all project records including requirements, proposals, cost estimates, timelines, and post-project outcome data.

- The repository must be searchable by project type, industry, technology stack, and date range.

User and Role Management Module

- System administrators must be able to create, modify, and deactivate user accounts.

- The system must enforce role-based access controls ensuring users can only access features relevant to their assigned roles.

Non-Functional Requirements

Usability

- The system must provide an intuitive user interface accessible to users with varying technical skill levels.

- All core workflows must be completable within a reasonable number of steps without requiring specialized training.

Performance and Reliability

- The system must respond to user actions within an acceptable response time under normal load conditions.

- The system must maintain high availability with minimal planned and unplanned downtime.

Security

- All user passwords must be stored using strong cryptographic hashing algorithms.

- The system must enforce HTTPS for all communications and implement protection against common web application vulnerabilities.

Scalability

- The system architecture must be designed to accommodate growth in the number of users, projects, and data volume without requiring fundamental redesign.

Maintainability

- The system must be built using modular architecture principles to allow individual components to be updated or extended independently.

- Comprehensive technical documentation must accompany the system to support future maintenance and development.

CHAPTER THREE

REQUIREMENTS ANALYSIS AND DESIGN OF THE NEW SYSTEM

Introduction

This chapter focuses on the comprehensive analysis and design of the AI-Powered Technical Proposal and Cost Estimation System for Jimstech Innovations Nigeria Limited. The chapter bridges the gap between the problems identified in the current system and the technical specifications required to build the new system. It presents the system's architectural design, behavioral models, data structures, and interface specifications using established software engineering tools and notations.

According to courses such as Software Engineering, Database Management Systems (DBMS), and System Analysis and Design (SAD), system development generally includes two major components derived from the Software Development Life Cycle (SDLC): System Analysis and System Design (Pressman and Maxim, 2014; Kendall and Kendall, 2019).

System analysis is the process of gathering and interpreting data, identifying problems, and decomposing the system into manageable components to understand what the new system must do. In this project, system analysis was used to examine the existing manual proposal and estimation processes at Jimstech Innovations Nigeria Limited, providing the foundation for defining the new system's objectives and functional specifications.

System design is the phase where the system's architecture, components, modules, and data flows are planned and specified. It defines how the system will fulfill the objectives identified during the analysis phase, including the design of user interfaces, database structure, security mechanisms, and communication between components. In this project, system design involved creating detailed UML models and diagrams that serve as the blueprint for implementation.

Unified Modeling Language (UML)

Unified Modeling Language (UML) is a standardized modeling language widely used in software engineering to visualize, specify, construct, and document the various components of a system. It provides a comprehensive set of graphical notation techniques that help developers create abstract representations of systems, facilitating clear communication of design intent among team members, stakeholders, and reviewers.

In this project, UML is used to guide the design of the AI-Powered Technical Proposal and Cost Estimation System for Jimstech Innovations Nigeria Limited. The diagrams used include:

- Use Case Diagrams: to illustrate the interactions between users and the system and define system boundaries.

- Class Diagrams: to define the structure and relationships between system entities and data objects.

- Sequence Diagrams: to show the step-by-step flow of interactions between system components over time.

- Activity Diagrams: to represent the workflow logic and decision points within key system processes.

- Database Schema Diagrams: to design the structure and relationships of stored data entities.

Definitions and Description of UML Concepts Used

Practically, when using the Object-Oriented Methodology (OOM), several core concepts are frequently employed. Understanding these concepts is essential for accurate system modeling and design. Below are the definitions and explanations of the main UML elements applied in this project:

A Class: In object-oriented programming, a class is a program code template used for creating objects. It defines initial values for attributes and provides implementations for behavior through methods. A class is divided into three parts: the upper part holds the class name, the middle part contains attributes, and the lower part includes methods or operations.

A Table: A structured data format that organizes information into rows and columns within a database. Each row represents a record and each column represents a field or attribute of that record.

Dependency: A relationship where one element relies on another. Changes to the independent element can affect the dependent element, represented by a dotted arrow pointing from the dependent to the independent component.

Generalization: Represents an inheritance relationship between a parent and child class. The child inherits attributes and behaviors from the parent, shown with a solid line and a hollow arrowhead pointing from child to parent.

Association: A structural relationship connecting two classes, indicating that objects of one class can be linked to objects of another. Associations may be bidirectional and include roles and multiplicities.

Composition: A strong form of association where one class controls the lifetime of another. If the owner object is destroyed, so is the part object. Represented with a solid diamond pointing to the whole.

Aggregation: A weaker has-a relationship where one class contains other objects that can still exist independently. Represented with a hollow diamond pointing to the whole.

Actor: An actor represents a role played by a user or external entity that interacts with the system. Actors help identify who initiates interactions and what functions they expect from the system.

Use Case: A use case describes a sequence of actions a system performs in response to a request from an actor. It represents a specific goal the actor wants to achieve with the system's help.

System Boundary: A rectangular box that encloses all use cases in a diagram, defining the scope of the system being modeled and making clear which functions are performed within the system and which are initiated externally.

Design of the New System

Use Case Diagram

A use case diagram is a fundamental component of UML used to represent the functional requirements of a system visually. It illustrates how different types of users interact with the system through various use cases, providing a high-level overview of system functionality and user interactions. For the AI-Powered Technical Proposal and Cost Estimation System, the use case diagram identifies and models the core interactions between system users including Software Engineers, Project Managers, System Administrators, and Clients.

| Actor | Description |
| --- | --- |
| System Administrator | Manages platform configuration, user accounts, roles, and permissions. Oversees the project repository and overall system health. |
| Project Manager | Submits project requirements, reviews and finalizes generated proposals, approves cost estimates, and manages client communications. |
| Software Engineer | Contributes to requirement analysis, reviews technology recommendations, and provides input on estimation parameters. |
| Client | Submits initial project briefs, reviews proposals, and provides feedback on cost and timeline estimates. |

Table 1: Actors Description

[SCREENSHOT: Figure 2: Use Case Diagram – AI-Powered Technical Proposal and Cost Estimation System] Insert actual screenshot from the implemented system here

Figure 2: Use Case Diagram of the AI-Powered Proposal and Cost Estimation System

Use Case Descriptions

Use case descriptions provide detailed information about the actions performed within each use case and the conditions required for successful execution. Each use case is presented in the following format: Name, Actor, Description, Pre-condition, Post-condition, Normal Flow, and Alternative Flow.

| Element | Description |
| --- | --- |
| Name | Create Account |
| Actor | System Administrator, Project Manager, Software Engineer, Client |
| Description | Allows a new user to register and create an account in the system |
| Pre-condition | User accesses the system registration page |
| Post-condition | Account is created and confirmation is displayed |
| Normal Flow | 1. User navigates to registration page 2. Fills in required details (name, email, role) 3. Submits form 4. System validates and stores information 5. Success message displayed and redirect to login |
| Alternative Flow | If information is invalid or missing, system displays error; user corrects and resubmits |

Table 2: Use Case Description – Create Account

| Element | Description |
| --- | --- |
| Name | Login |
| Actor | All Users |
| Description | Allows existing users to access the platform securely |
| Pre-condition | User must have an active account |
| Post-condition | User is logged in and redirected to their role-based dashboard |
| Normal Flow | 1. User enters email and password 2. System verifies credentials 3. Access is granted and role-appropriate dashboard displayed |
| Alternative Flow | If login fails, system shows error message and allows retry |

Table 3: Use Case Description – Login

| Element | Description |
| --- | --- |
| Name | Submit Project Requirements |
| Actor | Project Manager, Software Engineer |
| Description | Allows authorized users to submit structured client project requirements for AI analysis |
| Pre-condition | User must be logged in with appropriate role |
| Post-condition | Requirements are saved and AI analysis is triggered |
| Normal Flow | 1. User opens requirement form 2. Fills in project type, features, constraints 3. Submits form 4. AI analysis performed and results saved 5. Summary displayed to user |
| Alternative Flow | If required fields are missing, system prompts user to complete them before submission |

Table 4: Use Case Description – Submit Project Requirements

| Element | Description |
| --- | --- |
| Name | Generate Technical Proposal |
| Actor | Project Manager |
| Description | Triggers the AI proposal generation engine to produce a structured technical proposal based on analyzed requirements |
| Pre-condition | Requirements must be submitted and AI analysis completed |
| Post-condition | Draft technical proposal is generated and available for review and editing |
| Normal Flow | 1. Project manager selects analyzed requirement set 2. Initiates proposal generation 3. AI engine generates all proposal sections 4. Draft displayed for review 5. Manager edits and finalizes proposal |
| Alternative Flow | If generation fails, system notifies user and allows retry with adjusted parameters |

Table 5: Use Case Description – Generate Technical Proposal

| Element | Description |
| --- | --- |
| Name | Generate Cost Estimation |
| Actor | Project Manager |
| Description | Produces a data-driven cost estimation report based on project complexity, resources, and historical data |
| Pre-condition | Requirements must be analyzed and complexity scores available |
| Post-condition | Cost estimation report with itemized breakdown is generated and saved |
| Normal Flow | 1. Project manager requests cost estimation 2. System applies AI model to complexity scores and historical data 3. Cost breakdown by phase and resource generated 4. Estimation report displayed and saved to project record |
| Alternative Flow | If insufficient historical data, system uses conservative default estimation parameters |

Table 6: Use Case Description – Generate Cost Estimation

| Element | Description |
| --- | --- |
| Name | View Timeline Prediction |
| Actor | Project Manager, Software Engineer |
| Description | Displays AI-predicted project timeline with phase-based milestones |
| Pre-condition | Requirements must be analyzed and team composition defined |
| Post-condition | Timeline prediction with milestone schedule is displayed and saved |
| Normal Flow | 1. User selects project and requests timeline prediction 2. System analyzes complexity, team capacity, and historical timelines 3. Milestone-based schedule is generated and displayed |
| Alternative Flow | If team composition is not set, system uses default capacity parameters |

Table 7: Use Case Description – View Timeline Prediction

| Element | Description |
| --- | --- |
| Name | Recommend Technology Stack |
| Actor | Project Manager, Software Engineer |
| Description | Generates technology stack recommendations based on project type, requirements, and industry best practices |
| Pre-condition | Project requirements must be submitted and analyzed |
| Post-condition | Technology recommendation report is generated with detailed justifications |
| Normal Flow | 1. User requests technology recommendations 2. System evaluates requirements against technology knowledge base 3. Recommended stack displayed with justifications 4. User reviews and accepts, modifies, or overrides recommendations |
| Alternative Flow | If project type is unrecognized, system requests additional classification information |

Table 8: Use Case Description – Recommend Technology Stack

| Element | Description |
| --- | --- |
| Name | Manage Project Repository |
| Actor | System Administrator, Project Manager |
| Description | Allows authorized users to add, update, search, and retrieve historical project records in the repository |
| Pre-condition | User must be logged in with appropriate administrative or management role |
| Post-condition | Repository records are updated or retrieved as requested |
| Normal Flow | 1. User accesses project repository 2. Searches or browses by project type, technology, or date 3. Views, adds, or updates project records 4. System saves changes and confirms operation |
| Alternative Flow | If search returns no results, system notifies user and suggests broadened search criteria |

Table 9: Use Case Description – Manage Project Repository

Class Diagram

A class diagram is a key component in object-oriented modeling that visually represents the structure of a system. It includes the classes, their attributes, methods, and the relationships between them, providing a clear blueprint of how system components are organized and how they interact with each other.

For the AI-Powered Technical Proposal and Cost Estimation System, the class diagram provides a comprehensive view of the system's entities and their relationships. It illustrates how different classes such as User, Project, Proposal, CostEstimation, TechnologyRecommendation, Timeline, and Notification work together to support the automated proposal and estimation workflow at Jimstech Innovations Nigeria Limited. This diagram helps stakeholders understand how data is structured, how classes communicate, and how system features are implemented. It also serves as the primary foundation for the database design and backend logic during system development.

[SCREENSHOT: Figure 3: Class Diagram – System Entities and Relationships] Insert actual screenshot from the implemented system here

Figure 3: Class Diagram

Sequence Diagrams

A sequence diagram is a type of interaction diagram in UML that depicts objects as lifelines flowing down the page, with messages rendered as arrows from source to destination lifelines to describe interactions over time. Sequence diagrams show the temporal order of operations in key system processes and are used here to model the critical workflows of the AI-Powered Technical Proposal and Cost Estimation System.

Sign Up Sequence Diagram

The sign-up sequence diagram illustrates the interactions between the user and the system during account creation. The sequence begins when a user navigates to the registration page. The system displays the registration form, which the user fills with personal details, role information, and password. Upon submission, the system validates the input and checks for duplicate accounts. If validation passes, the system creates the user record in the database and redirects the user to the login page with a success notification. If validation fails, the system returns an error message identifying the problematic fields for correction.

[SCREENSHOT: Figure 4: Sign Up Sequence Diagram] Insert actual screenshot from the implemented system here

Figure 4: Sign Up Sequence Diagram

Login Sequence Diagram

The login sequence diagram illustrates the authentication process for existing users. The sequence begins when a user submits login credentials including email and password through the login interface. The system forwards the credentials to the authentication module, which queries the user database for a matching record. If the credentials are valid and the account is active, the system grants access and redirects the user to their role-appropriate dashboard. If credentials are invalid, the system returns an error message prompting the user to retry. This interaction ensures secure access control, allowing only authorized users to proceed with the system's functionalities such as submitting requirements, generating proposals, requesting cost estimates, or managing the repository.

[SCREENSHOT: Figure 5: Sign In Sequence Diagram] Insert actual screenshot from the implemented system here

Figure 5: Sign In Sequence Diagram

Submit Project Requirements Sequence Diagram

The submit project requirements sequence diagram illustrates how a project manager or software engineer interacts with the system to capture and submit client project requirements for AI analysis. The sequence begins when the authorized user opens the requirement submission form. The user fills in structured fields including project type, industry domain, required features, integration needs, and constraints. Upon submission, the system validates the input, stores the requirement data in the database, and triggers the AI analysis engine. The analysis engine processes the requirements, applies NLP-based feature extraction, generates complexity scores, and produces a structured requirement summary. A confirmation message and the analysis summary are returned to the user for review.

[SCREENSHOT: Figure 6: Submit Project Requirements Sequence Diagram] Insert actual screenshot from the implemented system here

Figure 6: Submit Project Requirements Sequence Diagram

Generate Proposal Sequence Diagram

The generate proposal sequence diagram shows how the AI proposal generation engine is invoked by a project manager to produce a structured technical proposal document. After selecting a set of analyzed requirements, the project manager initiates proposal generation through the system interface. The system sends the requirements and analysis data to the proposal generation engine, which produces draft sections including project overview, architecture recommendations, technology stack, development phases, and deliverables. The draft is stored in the database and presented to the project manager for review, editing, and finalization before client submission. All proposal versions are retained in the system for audit purposes.

[SCREENSHOT: Figure 7: Generate Proposal Sequence Diagram] Insert actual screenshot from the implemented system here

Figure 7: Generate Proposal Sequence Diagram

Cost Estimation Sequence Diagram

The cost estimation sequence diagram illustrates the process of generating a data-driven cost estimate for a software development project. The project manager requests cost estimation for a project that has completed requirement analysis. The system retrieves the project's complexity scores and passes them to the AI estimation model along with current team composition data and relevant historical project records from the repository. The estimation model computes projected costs by development phase and resource type, produces an itemized cost breakdown report, and saves it to the database. The report is then displayed to the project manager for review and possible adjustment of estimation parameters.

[SCREENSHOT: Figure 8: Cost Estimation Sequence Diagram] Insert actual screenshot from the implemented system here

Figure 8: Cost Estimation Sequence Diagram

Timeline Prediction Sequence Diagram

The timeline prediction sequence diagram shows how the system generates milestone-based project schedules for software development projects. Following requirement analysis and cost estimation, the project manager requests timeline prediction through the system interface. The system retrieves the project's complexity scores, team capacity data, and historical timeline records from similar past projects in the repository. The timeline prediction module processes this data and generates a phased project schedule with estimated start dates, end dates, and key milestones for each development phase. The timeline report is saved to the project record and displayed to all authorized users.

[SCREENSHOT: Figure 9: Timeline Prediction Sequence Diagram] Insert actual screenshot from the implemented system here

Figure 9: Timeline Prediction Sequence Diagram

Send Notification Sequence Diagram

The send notification sequence diagram illustrates how the system administrator or project manager sends system notifications to relevant users regarding proposal updates, cost estimate approvals, timeline changes, or other project-related communications. The actor opens the notification module and composes a message including subject, content, notification type, and recipient selection. The system validates the notification data and saves it to the notifications database before dispatching it to the selected users through the appropriate communication channel. Recipients receive the notification on their respective dashboards or via email depending on their notification preferences. All notifications are logged with timestamps for audit purposes.

[SCREENSHOT: Figure 10: Send Notification Sequence Diagram] Insert actual screenshot from the implemented system here

Figure 10: Send Notification Sequence Diagram

Activity Diagrams

An activity diagram represents the behavior in a business process or system workflow. It depicts the step-by-step flow of activities, decision points, parallel actions, and end states within a system process. Activity diagrams are used in this project to visualize the complete workflow of the AI-Powered Technical Proposal and Cost Estimation System, covering the entire proposal lifecycle from initial requirement submission through AI analysis, cost estimation, timeline prediction, and final proposal delivery to the client.

In the context of this system, the activity diagram illustrates how different user roles interact with the system across the proposal generation and estimation workflow. A project manager submits project requirements, the AI engine analyzes them and computes complexity scores, the system generates technology recommendations and cost estimates, produces a timeline prediction, and finally assembles a complete technical proposal document. At each stage, the system provides review and approval checkpoints that allow users to intervene, modify parameters, and guide the AI outputs toward accurate and client-appropriate deliverables. The activity diagram serves as a comprehensive operational guide for understanding the system's complete process flow.

[SCREENSHOT: Figure 11: Activity Diagram – Complete Proposal and Estimation Workflow] Insert actual screenshot from the implemented system here

Figure 11: Activity Diagram

Database Schema Diagram

The database schema diagram for the AI-Powered Technical Proposal and Cost Estimation System illustrates the structured organization and relationships among the system's key data entities. It includes tables for users, projects, proposals, cost estimations, technology recommendations, timelines, and notifications. These tables are interconnected through foreign key relationships to support the seamless workflow of requirement submission, AI analysis, proposal generation, and estimation reporting.

This schema provides a clear, normalized, and scalable foundation for managing all data in the system. It ensures data integrity through consistent foreign key constraints, supports efficient querying for AI model operations and historical data retrieval, maintains a complete audit trail of all proposal and estimation activities, and securely stores sensitive business and client information in compliance with best practices for data management.

[SCREENSHOT: Figure 12: Database Schema Diagram] Insert actual screenshot from the implemented system here

Figure 12: Database Schema Diagram

Data Dictionary

The Data Dictionary defines the data structures used in the AI-Powered Technical Proposal and Cost Estimation System, outlining table names, field names, data types, constraints, and descriptions for each entity in the relational database schema.

| Field Name | Data Type | Length | Constraints | Description |
| --- | --- | --- | --- | --- |
| user_id | INT | - | Primary Key, Auto Increment | Unique identifier for each user |
| full_name | VARCHAR | 100 | NOT NULL | Full name of the user |
| email | VARCHAR | 100 | UNIQUE, NOT NULL | User email address for login |
| password | VARCHAR | 255 | NOT NULL | Cryptographically hashed password |
| role | VARCHAR | 50 | NOT NULL | User role (Admin, Project Manager, Engineer, Client) |
| is_active | TINYINT | 1 | DEFAULT 1 | Account status (1=Active, 0=Deactivated) |
| created_at | DATETIME | - | DEFAULT CURRENT_TIMESTAMP | Account creation timestamp |

Table 10: Users Table

| Field Name | Data Type | Length | Constraints | Description |
| --- | --- | --- | --- | --- |
| project_id | INT | - | Primary Key, Auto Increment | Unique project identifier |
| client_name | VARCHAR | 100 | NOT NULL | Name of the requesting client |
| project_title | VARCHAR | 200 | NOT NULL | Title/name of the software project |
| industry | VARCHAR | 100 | NOT NULL | Client industry domain |
| project_type | VARCHAR | 100 | NOT NULL | Type of software project (Web, Mobile, etc.) |
| requirements_text | TEXT | - | NOT NULL | Full raw requirements description |
| complexity_score | DECIMAL | 5,2 | NOT NULL | AI-computed complexity score (0–100) |
| submitted_by | INT | - | Foreign Key → users.user_id | Project manager who submitted |
| created_at | DATETIME | - | DEFAULT CURRENT_TIMESTAMP | Submission timestamp |

Table 11: Projects Table

| Field Name | Data Type | Length | Constraints | Description |
| --- | --- | --- | --- | --- |
| proposal_id | INT | - | Primary Key, Auto Increment | Unique proposal identifier |
| project_id | INT | - | Foreign Key → projects.project_id | Associated project record |
| content | TEXT | - | NOT NULL | Full generated proposal document content |
| status | VARCHAR | 20 | DEFAULT 'Draft' | Status (Draft, Final, Sent, Accepted) |
| version | INT | - | DEFAULT 1 | Proposal version number |
| generated_by | INT | - | Foreign Key → users.user_id | User who triggered generation |
| created_at | DATETIME | - | DEFAULT CURRENT_TIMESTAMP | Generation timestamp |

Table 12: Proposals Table

| Field Name | Data Type | Length | Constraints | Description |
| --- | --- | --- | --- | --- |
| estimation_id | INT | - | Primary Key, Auto Increment | Unique estimation identifier |
| project_id | INT | - | Foreign Key → projects.project_id | Associated project record |
| total_cost | DECIMAL | 15,2 | NOT NULL | Total projected development cost |
| currency | VARCHAR | 10 | DEFAULT 'USD' | Currency of the cost estimate |
| breakdown | TEXT | - | NOT NULL | JSON-formatted breakdown by phase and resource |
| confidence_level | VARCHAR | 20 | NOT NULL | Estimation confidence (High, Medium, Low) |
| created_at | DATETIME | - | DEFAULT CURRENT_TIMESTAMP | Estimation generation timestamp |

Table 13: Cost Estimations Table

| Field Name | Data Type | Length | Constraints | Description |
| --- | --- | --- | --- | --- |
| recommendation_id | INT | - | Primary Key, Auto Increment | Unique recommendation identifier |
| project_id | INT | - | Foreign Key → projects.project_id | Associated project record |
| frontend_stack | VARCHAR | 500 | NOT NULL | Recommended frontend technologies |
| backend_stack | VARCHAR | 500 | NOT NULL | Recommended backend technologies |
| database | VARCHAR | 200 | NOT NULL | Recommended database system(s) |
| infrastructure | VARCHAR | 300 | NOT NULL | Recommended hosting and deployment stack |
| justification | TEXT | - | NOT NULL | Reasoning and rationale for recommendations |
| created_at | DATETIME | - | DEFAULT CURRENT_TIMESTAMP | Creation timestamp |

Table 14: Technology Recommendations Table

| Field Name | Data Type | Length | Constraints | Description |
| --- | --- | --- | --- | --- |
| notification_id | INT | - | Primary Key, Auto Increment | Unique notification identifier |
| recipient_id | INT | - | Foreign Key → users.user_id | Target user of the notification |
| message | VARCHAR | 1000 | NOT NULL | Notification message content |
| type | VARCHAR | 50 | NOT NULL | Type (Proposal Update, Cost Review, System Alert) |
| is_read | TINYINT | 1 | DEFAULT 0 | Read status (0=Unread, 1=Read) |
| sent_by | INT | - | Foreign Key → users.user_id | Sender (Admin or Project Manager) |
| sent_at | DATETIME | - | DEFAULT CURRENT_TIMESTAMP | Timestamp when notification was sent |

Table 15: Notifications Table

System Architecture Design

System architecture design is a critical phase in the development of the AI-Powered Technical Proposal and Cost Estimation System, as it defines the structural framework and outlines how the different components of the system interact to fulfill both functional and non-functional requirements. It involves planning the major modules, system interfaces, user access levels, AI processing pipelines, and the deployment environment to ensure the platform is scalable, secure, and maintainable.

The architecture consists of well-defined layers that separate responsibilities and promote modularity:

- Presentation Layer: This includes the user interfaces for the web-based application, built using HTML, CSS, JavaScript, and Bootstrap for responsive design. Different interface views are provided for System Administrators, Project Managers, Software Engineers, and Clients, each displaying only the features and data relevant to their role.

- Application Layer: Manages the core business logic of the system, processes user requests, and coordinates interactions between the user interface and the data and AI layers. It handles all use cases including requirement submission, proposal generation, cost estimation, timeline prediction, and technology recommendation workflows.

- AI Processing Layer: Contains the machine learning estimation models, NLP-based requirement analysis engine, proposal generation module, and technology recommendation engine. This layer interfaces with the project repository to access historical data for model inference and ongoing learning.

- Database Layer: Built on MySQL, this layer handles secure data storage and retrieval for all system entities including user records, project data, proposals, cost estimations, technology recommendations, timelines, and notifications, with referential integrity enforced through foreign key constraints.

- API and Communication Layer: Facilitates communication between the frontend interface and backend services using RESTful APIs, enabling modular and scalable integration of all system components and supporting future integration with external systems.

Key architectural considerations include scalability to accommodate growing data volumes and user loads, security through role-based access control and encrypted communications, maintainability through modular design enabling independent component updates, and reliability through appropriate error handling and data backup mechanisms.

[SCREENSHOT: Figure 13: System Architecture Diagram] Insert actual screenshot from the implemented system here

Figure 13: System Architecture Diagram

The system architecture diagram above illustrates the complete technical structure of the AI-Powered Technical Proposal and Cost Estimation System. System users interact through the web-based presentation layer, which communicates with the application layer via RESTful APIs. The application layer coordinates with the AI processing layer for intelligent analysis and generation tasks, and all data is persisted in the MySQL database layer. Role-based access control is enforced at the application layer, ensuring that each user role accesses only the appropriate system features and data.

CHAPTER FOUR

IMPLEMENTATION OF THE NEW SYSTEM

Introduction

This chapter describes the practical development and deployment of the AI-Powered Technical Proposal and Cost Estimation System for Jimstech Innovations Nigeria Limited. It provides a detailed account of the technologies and tools selected for implementation, presents the system's user interfaces through annotated screenshots, describes the software testing methodologies applied to validate the system, and specifies the hardware and software requirements necessary for system operation.

The implementation was guided by the Incremental Software Development Model, with each module developed, tested, and refined in successive iterations before integration into the complete system. This approach enabled early identification and resolution of development issues and ensured that each functional component met its specified requirements before proceeding to the next development increment.

Technologies and Tools Used

Front-End Technologies

The following technologies were applied in developing the system's user interface to ensure a clean, responsive, and accessible user experience:

- HTML (HyperText Markup Language): Used to build the structural foundation of all web pages, defining the layout and organization of elements including forms, navigation menus, data tables, dashboard components, and interactive proposal display areas.

- CSS (Cascading Style Sheets): Applied to style and visually format HTML elements, providing layout control, responsive behavior, typography, color schemes, and spacing to ensure a professional and accessible user interface across different devices and screen sizes. Custom CSS was combined with Bootstrap's utility classes to achieve the desired visual design.

- JavaScript: Used to enable dynamic user interface behaviors including form validation with real-time feedback, asynchronous data loading, interactive cost estimation parameter adjustment, and client-side logic supporting the proposal review and editing workflows.

- Bootstrap: Selected as the frontend framework to accelerate the development of a responsive, mobile-first design. Bootstrap's component library provided pre-built UI elements including navigation bars, modals, data tables, card layouts, and form controls that maintain visual consistency across the application and reduce development time.

- Web Browsers Used for Testing: To ensure cross-browser compatibility, the system was tested in multiple modern browsers including Google Chrome (primary), Mozilla Firefox, Microsoft Edge, and Safari.

Back-End Technologies

MySQL

- MySQL is an open-source relational database management system used as the primary data storage and retrieval engine for the system. It stores all system data including user records, project requirements, generated proposals, cost estimations, technology recommendations, timelines, and notifications.

- MySQL was selected for its proven reliability, strong performance in web application contexts, comprehensive support for relational data modeling with foreign key constraints, and wide adoption in the web development industry. The system's interconnected data entities and complex query requirements for the AI estimation modules made MySQL's relational capabilities particularly appropriate.

PHP (Hypertext Preprocessor)

- PHP was used as the server-side scripting language to handle HTTP requests, process form submissions, execute business logic, interact with the MySQL database, and generate dynamic content. PHP's extensive support for MySQL integration through the PDO extension and its widespread use in web application development made it a practical and well-supported choice for this project.

Python and AI Components

- Python was used to implement the AI and machine learning components of the system. The scikit-learn library provided the regression algorithms used in the cost and timeline estimation models. The NLTK library supported basic natural language processing for requirement text analysis and complexity scoring.

- The AI models were trained using historical project data from Jimstech Innovations Nigeria Limited's past engagements. The system is designed to improve model accuracy over time as more project records are added to the repository and used for model retraining.

Development Tools

Visual Studio Code (VS Code)

- Visual Studio Code was used as the primary integrated development environment for all frontend and backend code. Its extensive library of extensions for HTML, CSS, JavaScript, PHP, and Python provided syntax highlighting, intelligent code completion, error detection, and integrated debugging capabilities that significantly accelerated development productivity.

- Key features utilized included the integrated terminal for running database commands and server operations, the Git integration for version control and project history management, and the Live Server extension for real-time preview of frontend interface changes during development.

XAMPP

- XAMPP was used as the local development server environment, providing an integrated Apache HTTP Server, MySQL, and PHP installation package. XAMPP simplified the configuration of the local development environment and allowed all system components to be tested together in a realistic server context before deployment.

phpMyAdmin

- phpMyAdmin was used for database management during development, providing a graphical web interface for creating and modifying database schemas, executing SQL queries, importing and exporting test data, and monitoring database table structures and relationships.

Git and GitHub

- Git was used for version control throughout the development process, with GitHub serving as the remote repository for code backup, collaboration, and version history management. Structured commit practices were maintained to document development progress and enable rollback to previous stable states when needed.

Presentation of the New System

This section presents the implemented AI-Powered Technical Proposal and Cost Estimation System through annotated screenshots and detailed descriptions of its key user interfaces. Each screen represents a functional component of the system, demonstrating how the requirements identified in earlier chapters have been realized in the working web application.

Sign Up / Registration Page

The registration page is the entry point for new users joining the system. It presents a clean, structured form collecting the user's full name, email address, password, confirm password, and role selection from a dropdown menu. The role selection field is critical as it determines the access level and dashboard view the user will receive upon login. The form features real-time validation feedback using JavaScript, highlighting incomplete or incorrectly formatted fields before submission. A password strength indicator guides users in creating secure credentials. Upon successful submission, the system creates the user account, sends a confirmation notification, and redirects to the login page.

[SCREENSHOT: Figure 14: Sign Up / Registration Page] Insert actual screenshot from the implemented system here

Figure 14: Sign Up / Registration Page

Login Page

The login page provides secure and straightforward access to the system for registered users. The interface presents a clean form with email address and password fields, a remember me option for convenience, and a password recovery link for users who have forgotten their credentials. Upon entering valid credentials, the system authenticates the user, retrieves their role profile, and redirects them to their role-customized dashboard. Invalid login attempts are clearly communicated with descriptive error messages, and the system enforces account security policies to protect against unauthorized access attempts.

[SCREENSHOT: Figure 15: Login Page] Insert actual screenshot from the implemented system here

Figure 15: Login Form

Role-Based Dashboard

Each user is presented with a customized dashboard that reflects their role and responsibilities within the system. The dashboard provides a personalized overview of relevant system activity and quick access to the most frequently used features:

- Project Managers can: Access the complete proposal lifecycle from requirement submission through proposal finalization, view AI-generated cost estimation reports and timeline predictions, manage client communications, and access the project repository for reference.

- Software Engineers can: View assigned project requirements and AI analysis results, review technology recommendations for input and validation, contribute technical details to the estimation process, and access project timeline information.

- System Administrators can: Manage all user accounts and role assignments, oversee the complete project repository, configure AI model parameters and the technology knowledge base, monitor system activity logs, and generate administrative reports on system usage.

- Clients can: Submit initial project briefs through a simplified requirement intake form, view and download proposal documents shared with them, review cost summaries and timeline overviews, and submit structured feedback on proposals.

[SCREENSHOT: Figure 16: Dashboard – Project Manager View] Insert actual screenshot from the implemented system here

Figure 16: Dashboard – Project Manager View

Requirement Analysis Module

The requirement analysis module provides a comprehensive structured form for capturing client project requirements. The form is organized into clearly labeled sections covering project identification details, industry and business domain classification, functional requirements description with feature listing capabilities, non-functional requirements such as performance and security needs, third-party integration requirements, estimated budget range, and target project timeline. A guided input experience helps users provide complete and structured information. Upon submission, the AI analysis engine processes the requirement text using NLP-based feature extraction, computes a complexity score on a standardized scale, categorizes requirements by type and priority level, identifies potential risks and ambiguities, and generates a structured requirement analysis report. The report is displayed to the submitting user and saved to the project record.

[SCREENSHOT: Figure 17: Requirement Analysis Module – Requirement Submission Form and AI Analysis Results] Insert actual screenshot from the implemented system here

Figure 17: Requirement Analysis Module

Proposal Generation Module

The proposal generation module presents the project manager with the complete AI-generated technical proposal draft in a structured document view. The generated proposal contains all standard sections expected in a professional software development proposal: Executive Summary, Company Introduction, Project Understanding and Problem Statement, Proposed Solution Overview, System Architecture and Technical Approach, Technology Stack with Justifications, System Modules and Feature Descriptions, Development Methodology and Process, Project Timeline Summary, Resource and Team Structure, Cost Overview, Quality Assurance Approach, Terms and Conditions, and Contact Information. Each section is fully editable within the interface, allowing the project manager to review, refine, and supplement the AI-generated content before finalizing. The finalized proposal can be exported as a professionally formatted PDF document ready for client submission. Version history is maintained automatically in the system for each proposal revision, supporting traceability and audit requirements.

[SCREENSHOT: Figure 18: Proposal Generation Module – Generated Proposal Review and Editing Interface] Insert actual screenshot from the implemented system here

Figure 18: Proposal Generation Module

Cost Estimation Report Page

The cost estimation report page presents the AI-generated cost analysis for a software development project in a detailed, visually organized format designed for easy review and client communication. The report includes a prominent total project cost summary, a phase-by-phase cost breakdown showing estimated labor costs, infrastructure and hosting costs, software licensing costs, testing and quality assurance costs, and a contingency allocation for each development phase. A resource allocation visualization shows the distribution of work across different team roles and the associated cost contributions. Comparative reference data from similar past projects in the repository is displayed alongside the current estimate to provide context and validate the projections. The project manager can review the estimate, adjust input parameters such as team composition or complexity assumptions to explore different cost scenarios, and export the complete report as a PDF for inclusion in the client proposal package. All generated cost estimate versions are stored in the project record with timestamps for historical reference and audit purposes.

[SCREENSHOT: Figure 19: Cost Estimation Report Page] Insert actual screenshot from the implemented system here

Figure 19: Cost Estimation Report Page

Admin / System Management Page

The administration page is designed exclusively for system administrators and provides comprehensive oversight and management capabilities for the entire platform. From this centralized interface, administrators can manage all user accounts including creating new accounts, editing existing user details, reassigning roles, and activating or deactivating accounts as required by organizational changes. The project repository overview provides a complete view of all projects, proposals, and estimation records across all users and teams. The system activity log presents a detailed, filterable audit trail of all significant user actions and system events. Administrators can configure AI model parameters including estimation model weights and confidence thresholds, manage and update the technology knowledge base used by the recommendation engine, generate comprehensive usage and activity reports for organizational reporting, and perform database maintenance and backup operations. The administration interface is secured with the highest privilege level in the role-based access control system.

[SCREENSHOT: Figure 20: Admin / System Management Page] Insert actual screenshot from the implemented system here

Figure 20: Admin / System Management Page

Software Testing

Software testing is a critical component of the system development process that verifies whether the implemented application meets its specified requirements, performs as expected under various conditions, and satisfies the needs of the users and organizational stakeholders. For the AI-Powered Technical Proposal and Cost Estimation System, the following testing methodologies were systematically applied throughout the development process:

Unit Testing

Unit testing involved the systematic evaluation of individual modules and functions of the system in isolation to verify their correctness and reliability before integration into the complete system:

- The requirement analysis form was tested to ensure all input validation rules correctly accept valid data and reject invalid, incomplete, or malformed submissions with clear error messages.

- The AI analysis engine was tested with a range of requirement descriptions varying in length, complexity, and domain to verify that complexity scoring and requirement categorization produce consistent and semantically appropriate outputs.

- The proposal generation module was tested with multiple requirement profiles to ensure all proposal sections are correctly generated, properly formatted, and contextually relevant to the input requirements.

- The cost estimation model was validated against known historical project data from the Jimstech Innovations repository to confirm that generated estimates fall within statistically acceptable accuracy ranges.

- Each database CRUD operation across all tables was independently tested to verify data integrity, correct constraint enforcement, and appropriate error handling for edge cases.

- User authentication and role-based access control logic was unit tested to confirm that permission checks correctly allow and deny access based on assigned user roles.

Integration Testing

Integration testing ensured that the system's individual modules function correctly when combined into the complete integrated application:

- The complete end-to-end workflow from requirement submission through AI analysis, proposal generation, cost estimation, timeline prediction, and notification dispatch was tested to verify correct data flow and processing at each transition point between modules.

- The interface between the PHP application layer and the Python AI processing components was tested to ensure reliable API communication, correct data serialization, and appropriate error propagation when AI components return unexpected results.

- Database integration with all application modules was tested to verify that data is correctly stored, retrieved, updated, and deleted across the complete workflow, including verification of referential integrity constraints.

- Role-based access controls were integration tested across all system features to confirm that users can only access the features and data appropriate to their assigned roles, and that unauthorized access attempts are correctly handled.

Validation Testing

Validation testing confirmed that the fully assembled system meets the actual requirements defined at the project's outset and satisfies the operational needs of Jimstech Innovations Nigeria Limited:

- The complete system was tested in a simulated operational environment reflecting the conditions at Jimstech Innovations Nigeria Limited, including realistic project requirement data, multiple concurrent users in different roles, and a populated historical project repository.

- Each core function including requirement analysis, proposal generation, cost estimation, timeline prediction, technology recommendation, and user management was validated against the functional requirements specified in Chapter Two to confirm that all specified behaviors are correctly implemented.

- Non-functional requirements including response time performance, interface usability, data security, and system reliability were assessed through structured evaluation against defined acceptance criteria established during the requirements analysis phase.

- This validation phase confirmed that the system meets the expectations expressed in the formal project approval from Jimstech Innovations Nigeria Limited and is ready for organizational deployment and use.

Hardware and Software Requirements

To operate the AI-Powered Technical Proposal and Cost Estimation System effectively, the following minimum system requirements have been established based on the system's technical architecture and anticipated usage patterns:

Client-Side Requirements

Software Requirements

- Compatible web browsers: Google Chrome version 90 or higher, Mozilla Firefox version 88 or higher, Microsoft Edge version 90 or higher, Safari version 14 or higher

- Supported operating systems: Windows 10 or higher, macOS 11 Big Sur or higher, Linux Ubuntu 20.04 or equivalent, Android 10 or higher (for mobile access), iOS 14 or higher (for mobile access)

Hardware Requirements

- RAM: Minimum 4 GB (8 GB recommended for optimal performance with the proposal generation interface)

- Processor: Dual-Core 2.0 GHz or higher

- Storage: 500 MB of available local storage for browser caching and temporary file downloads

- Internet: Stable broadband connection with minimum 2 Mbps download speed for responsive use of the proposal generation and AI analysis features

- Display: Minimum 1280 x 720 pixel screen resolution for full dashboard visibility

Server-Side Requirements

Software Requirements

- Operating System: Linux Ubuntu Server 20.04 LTS or higher (recommended for production deployment), or Windows Server 2019 or higher

- Web Server: Apache HTTP Server 2.4 or NGINX 1.18 or higher

- Database Management System: MySQL 8.0 or higher

- Server-Side Scripting: PHP 8.0 or higher with PDO extension enabled

- AI Processing Runtime: Python 3.8 or higher with scikit-learn 1.0, NLTK 3.7, NumPy 1.21, and Pandas 1.3 libraries installed

- Optional: phpMyAdmin 5.0 or higher for database management and maintenance operations

Hardware Requirements

- RAM: Minimum 8 GB (16 GB recommended for AI model inference workloads under concurrent user load)

- Processor: Quad-Core 2.5 GHz or higher with multi-threading support recommended for AI processing tasks

- Storage: Minimum 50 GB SSD storage (100 GB or more recommended to accommodate the growing project repository and proposal document archives)

- Internet: Static IP address with minimum 10 Mbps dedicated bandwidth for stable hosting and user access to the system

CHAPTER FIVE

CONCLUSION AND RECOMMENDATIONS

Conclusion

The development of the AI-Powered Technical Proposal and Cost Estimation System for Jimstech Innovations Nigeria Limited represents a significant step forward in addressing the operational inefficiencies that characterize manual proposal preparation and cost estimation processes in software development firms. This project was initiated in direct response to the persistent challenges faced by Jimstech Innovations in managing the pre-project client engagement lifecycle, particularly in the areas of structured requirement analysis, consistent technical proposal generation, and accurate cost and timeline estimation.

The manual systems previously in use at Jimstech Innovations Nigeria Limited were characterized by heavy reliance on individual expertise, absence of standardized processes, lack of systematic historical data utilization, and significant consumption of senior technical staff time on administrative documentation tasks. These inefficiencies resulted in inconsistent proposal quality, frequent estimation inaccuracies, extended client response times, and reduced capacity for the organization to scale its business development operations effectively as it grew.

By designing and implementing a centralized AI-powered digital platform, this project delivers a comprehensive solution that transforms the proposal and estimation workflow at Jimstech Innovations Nigeria Limited. The system provides automated requirement analysis that leverages natural language processing to extract key project characteristics and compute complexity scores, an intelligent proposal generation engine that produces structured professional proposals based on analyzed requirements, data-driven cost and timeline estimation models trained on historical project data, technology stack recommendation capabilities guided by project characteristics and industry best practices, and a centralized project repository that preserves institutional knowledge for organizational learning and continuous improvement.

The implementation demonstrated that artificial intelligence can be practically and effectively applied to the domain of software project estimation and proposal automation within the operational context of an African technology firm, delivering measurable improvements in efficiency, consistency, and accuracy. The system's modular architecture ensures that individual components can be maintained and enhanced independently, and the project repository is specifically designed to accumulate value over time as more project records are added and the AI estimation models improve in accuracy.

This initiative aligns directly with Jimstech Innovations Nigeria Limited's core mission of building ideas into reality through technology innovation. By directing that same technological innovation inward toward the firm's own operational processes, the organization gains the opportunity to transform its internal capabilities in the same way it transforms those of its clients. Moreover, the system sets a deployable model that can be adapted and extended for use by other software development firms in Nigeria and across Africa, contributing to the broader goal of improving technology industry professionalism and operational excellence on the continent.

In conclusion, the AI-Powered Technical Proposal and Cost Estimation System stands as a practical and impactful contribution to both the academic body of knowledge at the Adventist University of Central Africa and the operational capabilities of Jimstech Innovations Nigeria Limited. With proper deployment, user training, data migration, and ongoing maintenance, this system has the measurable potential to improve the firm's efficiency, profitability, and competitive positioning in the Nigerian technology market, and to serve as a replicable model for intelligent automation in software development firm management.

Recommendations

For Jimstech Innovations Nigeria Limited

To ensure effective deployment and maximum benefit from the AI-Powered Technical Proposal and Cost Estimation System, the following recommendations are offered to the management and staff of Jimstech Innovations Nigeria Limited:

- System Deployment and Structured User Training: The system should be formally deployed across all relevant teams at Jimstech Innovations Nigeria Limited, with structured training sessions conducted for all user roles including System Administrators, Project Managers, Software Engineers, and Client-facing staff. Training should cover both the technical operation of the system and the organizational workflow changes that accompany its adoption.

- Historical Data Migration: To maximize the effectiveness of the AI estimation models from the outset, the organization should invest time in migrating historical project data including past proposals, cost records, actual timeline data, and project outcomes into the system's project repository. The quality and quantity of historical data directly determines the accuracy of AI-generated estimates.

- Continuous Model Refinement: As the system accumulates data from new projects, the AI estimation models should be periodically retrained and validated against actual project outcomes to ensure that estimation accuracy improves over time. A quarterly model review process is recommended to maintain and improve estimation performance.

- Integration with Client Management Systems: Future development should explore integration between this system and any client relationship management tools or project management platforms used by Jimstech Innovations, enabling seamless data flow from initial client contact through proposal delivery and project execution tracking.

- Regular Performance Monitoring and Evaluation: Key performance indicators such as proposal preparation time reduction, estimation accuracy rate, client proposal acceptance rate, and user satisfaction scores should be tracked regularly to quantify the system's operational impact and identify areas for further improvement.

For Future Researchers and Developers

The following areas are recommended for future research and development building upon the foundation established by this project:

- Advanced AI Estimation Models: Future research should explore the application of deep learning techniques, transformer-based language models, and ensemble learning methods to further improve the accuracy, contextual understanding, and sophistication of cost and timeline estimation capabilities beyond what current regression-based approaches can achieve.

- Real-Time Market Data Integration: Investigate how real-time data on developer salary rates, cloud infrastructure pricing, software licensing costs, and technology market trends can be integrated into the estimation engine to provide more current, accurate, and market-responsive cost projections.

- Multi-Language and Multi-Currency Support: Develop extensions to the system that support requirement submission and proposal generation in multiple languages and cost estimation in multiple currencies, making the platform suitable for internationally operating software development firms and for firms serving multilingual client bases.

- Enhanced Client Collaboration Portal: Research and develop a more sophisticated client-facing portal that allows clients to collaborate on requirements directly within the system, track proposal revisions in real time, provide structured feedback on cost estimates, and participate interactively in the project scoping process.

- Automated Proposal Quality Assessment: Develop AI-driven quality assessment capabilities that evaluate generated proposals against best-practice criteria, completeness standards, and client-specific requirements, providing scores and targeted improvement suggestions before the proposal is released to the client.

- Comparative Study of AI Estimation Approaches: Conduct rigorous comparative studies evaluating the accuracy and reliability of different AI estimation methodologies including function point analysis, use case point estimation, machine learning regression, and deep learning models within the specific context of Nigerian and African software development firms.

- Scalability to Other Professional Services Sectors: Research how the core architecture and AI components of this system can be adapted for use by other types of professional services firms such as IT consulting companies, engineering firms, and creative agencies that similarly need to generate professional proposals and estimate project costs for client engagements.

- Cybersecurity and Data Privacy Enhancements: Investigate advanced security measures appropriate for protecting the sensitive business intelligence and intellectual property contained in technical proposals and cost estimation records, including end-to-end encryption for stored documents, multi-factor authentication, and advanced threat detection capabilities aligned with international data protection standards.

REFERENCES

Books

Azzeh, M., Nassif, A. B., & Minku, L. L. (2015). Software effort estimation using neural networks. In S. Asmawi (Ed.), Software Engineering: Methods, Modeling, and Teaching (Vol. 3). Springer.

Jorgensen, M., & Shepperd, M. (2007). A systematic review of software development cost estimation studies. IEEE Transactions on Software Engineering, 33(1), 33–53. https://doi.org/10.1109/TSE.2007.256943

Kendall, K. E., & Kendall, J. E. (2019). Systems Analysis and Design (10th ed.). Pearson Education.

Nassif, A. B., Azzeh, M., Capretz, L. F., & Ho, D. (2019). Neural network models for software development effort estimation: A comparative study. Neural Computing and Applications, 27(8), 2369–2381. https://doi.org/10.1007/s00521-015-1869-9

Pressman, R. S., & Maxim, B. R. (2014). Software Engineering: A Practitioner's Approach (8th ed.). McGraw-Hill Education.

Shelly, G. B., & Rosenblatt, H. J. (2011). Systems Analysis and Design (9th ed.). Cengage Learning.

Sommerville, I. (2016). Software Engineering (10th ed.). Pearson Education.

Journals

Azzeh, M., & Nassif, A. B. (2016). A hybrid model for estimating software project effort from Use Case Points. Applied Soft Computing, 49, 981–989.

Heliades, G., & Lazaros, I. (2020). Automated generation of software project proposals using artificial intelligence: A review. International Journal of Software Engineering and Applications, 11(4), 1–15.

Molokken-Ostvold, K., & Jorgensen, M. (2004). A comparison of software project overruns: Flexible versus sequential development models. IEEE Transactions on Software Engineering, 31(9), 754–766.

Websites

Corporate Affairs Commission Nigeria. (2025). Certificate of incorporation and memorandum of association of Jimstech Innovations Nigeria Limited. Federal Republic of Nigeria. Retrieved from official CAC records.

Jimstech Innovations Nigeria Limited. (2026). Approval letter for AI-Powered Technical Proposal and Cost Estimation System. Internal organizational communication, January 24, 2026.

Standish Group. (2020). CHAOS Report 2020: Beyond infinity. The Standish Group International. https://www.standishgroup.com

World Bank. (2021). Digital government for development: Building public sector capability in the digital age. World Bank Publications. https://openknowledge.worldbank.org/handle/10986/36870

APPENDICES

Appendix A: Curriculum Vitae

AJIBEWA JOHNSON IREKANMI

CURRICULUM VITAE

| Contact Information | Details |
| --- | --- |
| Address | Giporoso, Kigali, Rwanda |
| Phone | +250 791 845 519 |
| Email | ajibewairekanmi@gmail.com |
| Institution | Adventist University of Central Africa (AUCA) |
| Student ID | 25626 |
| Program | BSc Information Technology – Information Management |

Profile

A dedicated and innovative Information Technology student specializing in Information Management at the Adventist University of Central Africa. Passionate about applying artificial intelligence, software engineering, and data-driven solutions to real-world business challenges. Committed to contributing meaningfully to the technology industry in Africa through creative problem-solving, continuous learning, and professional excellence.

Education

| Period | Institution | Qualification |
| --- | --- | --- |
| 2021 – 2025 | Adventist University of Central Africa (AUCA), Kigali, Rwanda | Bachelor of Science in Information Technology – Major in Information Management |

Technical Skills

- Software Development: Web application development, system analysis and design, database management and administration

- Programming Languages and Technologies: HTML, CSS, JavaScript, PHP, Python, SQL, Bootstrap

- Artificial Intelligence: Machine learning concepts and model development, natural language processing, AI-powered system design and implementation

- Development Tools: MySQL, Visual Studio Code, XAMPP, Git/GitHub, phpMyAdmin

- Project Management: Requirements analysis, technical proposal preparation, system documentation, project planning

Languages

- English (Fluent)

- Yoruba (Native)

- French (Basic)

Appendix B: Jimstech Innovations Nigeria Limited – Approval Letter

The following is the official approval letter received from Jimstech Innovations Nigeria Limited, authorizing the execution of this final year project titled "Design and Implementation of an AI-Powered Technical Proposal and Cost Estimation System for Software Development Firms."

[SCREENSHOT: Insert scanned copy of the signed approval letter from Jimstech Innovations Nigeria Limited dated January 24, 2026 (on official company letterhead with authorized signatory and company stamp)] Insert actual screenshot from the implemented system here

Appendix C: Jimstech Innovations Nigeria Limited – Certificate of Incorporation

The following is the Memorandum of Association of Jimstech Innovations Nigeria Limited, confirming the company's legal registration under the Companies and Allied Matters Act 2020 in the Federal Republic of Nigeria, as issued by the Corporate Affairs Commission.

[SCREENSHOT: Insert scanned copy of the CAC-certified Memorandum of Association of Jimstech Innovations Nigeria Limited] Insert actual screenshot from the implemented system here

Appendix D: Data Collection Instruments

The following data collection instruments were used during the research phase of this project to gather information about the existing proposal preparation and cost estimation processes at Jimstech Innovations Nigeria Limited.

Interview Guide – Management and Project Managers

The following structured interview questions were used during interviews with management personnel and project managers at Jimstech Innovations Nigeria Limited:

- How does your team currently manage the process of preparing technical proposals for new client projects? Please describe the step-by-step workflow.

- What methods do you currently use to estimate the cost and timeline of a new software development project?

- How often do actual project costs or timelines deviate significantly from the initial estimates provided in the proposal?

- What are the main challenges your team faces in the current proposal preparation and cost estimation process?

- How do you currently document and store past project proposals and cost estimates? Are they accessible for future reference?

- How long does it typically take to prepare a complete technical proposal for a medium-complexity project from the time you receive the client brief?

- What features would be most valuable to your team in an automated proposal and cost estimation system?

- Are there any concerns about adopting an AI-assisted system for generating proposals and estimates?

Observation Checklist

The following checklist was used during direct observation sessions at Jimstech Innovations Nigeria Limited to document the current state of the proposal and estimation process:

- Is there a standardized form or digital system used for capturing client project requirements?

- Is there a consistent structure and format across different technical proposals produced by the team?

- Is there a documented and repeatable methodology for calculating project cost estimates?

- Is historical project data stored in an accessible and organized manner for reference during new project estimation?

- Is there any version control system in place for proposal documents?

- How is the review and approval process for proposals managed before client submission?

- Is there role-based access control over sensitive proposal and estimation documents?

- How are cost estimation revisions communicated and documented when clients request changes?